## Slide 1: Completed Milestones:
Feb. 1 ✓
working with retropie, ensuring all of the libraries are set up with roms or games running from a external hard drive
Feb. 28 ✓
continue working with the controllers to ensure that they are working properly.
Mar. 1 ✓
begin to map the controls to the buttons from the controllers
Mar. 15 ✓
using spare parts build a box or something like that to hold the parts

## Slide 2: Action Plan:
Week of 04/09:
  We completed building the base for the retropie including drilling holes for the buttons and joystick.
  To Do:
04/16: mount the buttons and the pi into the arcade box, then begin to work on mounting the monitor onto the main board of the arcade machine if we have time
04/23: Run diagnostic tests of buttons and joystick to make sure that all components work correctly
05/01: Finalize any other bugs and be ready to present
From 05-01 – 06-01 we will be doing our respective internships which is why this will be completed before 05-01
More to come on the website where you can find our complete list of milestones.